THE WATCH

Mobile Application Features Tracker

Android (Kotlin/Compose)  |  iOS (SwiftUI)  |  MAUI Dashboard  |  V1.0 Spec

Last Updated: March 24, 2026

## Status Legend

| Done | Partial | Planned | Not Started |
| --- | --- | --- | --- |

## Summary

|  | Android | iOS | MAUI/Dash |
| --- | --- | --- | --- |
| Features Done | 53 / 94 | 60 / 99 | 23 / 55 |
| Partial / Building | 3 | 1 | 6 |
| Planned / Not Started | 38 | 38 | 26 |

Counts include sub-features within each section. Planned features are defined in the V1.0 UI Screen Specification.

# Feature Matrix

Each row tracks implementation status across both native platforms and compliance with the V1.0 UI Screen Specification.

| Feature | Android | iOS | MAUI/Dash | V1.0 Spec | Notes |
| --- | --- | --- | --- | --- | --- |
| 1. AUTHENTICATION |  |  |  |  |  |
| Login (email/phone + password) | Done | Done | N/A | Done | Mock auth repos on both platforms |
| Sign Up wizard (3-step) | Done | Done | N/A | Done | Identity, contacts, EULA |
| Forgot Password / Reset | Done | Done | N/A | Done | 3-step code verification flow |
| Biometric login (Face ID / fingerprint) | --- | Done | N/A | Done | iOS has LocalAuthentication; Android planned |
| MSAL / Entra ID (Azure AD B2C) | Planned | Planned | Planned | Done | Spec requires; currently using mock auth |
| Hardware SOS bypass (no auth) | Planned | Planned | N/A | Done | Unauthenticated emergency access |
| Guardian consent (under 18) | Planned | Planned | N/A | Done | Spec requires age verification |
| 2. SOS TRIGGERS |  |  |  |  |  |
| Manual SOS button (3s countdown) | Done | Done | N/A | Done | Red button, haptic, countdown ring |
| Phrase detection (on-device STT) | Done | Done | N/A | Done | SpeechRecognizer / SFSpeechRecognizer |
| Deterministic phrase matching | Done | Done | N/A | Done | 4 strategies: exact, fuzzy, substring, phonetic |
| Duress code (silent SOS) | Done | Done | N/A | Done | No visible UI change on trigger |
| Personal clear word (cancel SOS) | Done | Done | N/A | Done | Fuzzy match at 0.80 threshold |
| Quick-tap detection (4x in 5s) | Done | Done | N/A | Done | Volume, power, screen tap, shake |
| SOS countdown cancel | Done | Done | N/A | Done | User can abort during 3s window |
| 3. LOCATION TRACKING |  |  |  |  |  |
| Normal mode (30s / 100m) | Done | Done | N/A | Done | Battery-balanced tracking |
| Emergency mode (1s / best accuracy) | Done | Done | N/A | Done | Activated on any SOS trigger |
| Passive mode (60s / low power) | Done | --- | N/A | Done | Android only; iOS uses significant change |
| Location coordinator (app-scoped) | Done | Done | N/A | Done | Escalate/deescalate API |
| Background location (always-on) | Done | Done | N/A | Done | Foreground service / background task |
| WorkManager periodic sync | Done | --- | N/A | Done | Android LocationTrackingWorker; iOS uses BGTask |
| Offline location queuing | TODO | Done | N/A | Done | Android has TODO for Room storage; iOS has SyncLog |
| 4. NOTIFICATIONS & SMS |  |  |  |  |  |
| Push notification channels | Done | Done | N/A | Done | Critical (DND bypass), High, Normal |
| FCM / APNs integration | Done | Done | N/A | Done | NotificationService on both platforms |
| SOS dispatch notification | Done | Done | Done | Done | Accept / Decline action buttons |
| Escalation alert notification | Done | Done | Done | Done | Accept / Decline / Call 911 |
| Check-in request notification | Done | Done | Done | Done | I'm OK / Need Help |
| Evacuation notice notification | Done | Done | Done | Done | Acknowledged / Need Assistance |
| Notification response handler | Done | Done | Done | Done | Routes responses back to API |
| SMS dispatch + inbound replies | --- | --- | Mock | Done | Backend mock built; needs Twilio adapter |
| SMS webhook receiver (Functions) | Backend | Backend | Done | Done | Azure Functions SmsInbound endpoint |
| Device token registration | Done | Done | Done | Done | Auto-registers on new token |
| Deep links (thewatch://response/) | Done | Planned | N/A | Done | Android done; iOS needs URL scheme |
| 5. MAPS & PROXIMITY |  |  |  |  |  |
| Map view (Google / Apple Maps) | Done | Done | N/A | Done | Full-screen with overlays |
| Proximity ring overlays | --- | Done | N/A | Done | iOS has 3-ring system; Android needs impl |
| Responder map markers | Planned | Planned | Planned | Done | Spec: green markers with ETA |
| Community alert markers | Planned | Planned | Planned | Done | Spec: amber pins with confidence |
| Evacuation route polylines | Planned | Planned | N/A | Done | Spec: green polylines + red hazard zones |
| Shelter markers (capacity) | Planned | Planned | N/A | Done | Spec: blue house with capacity fill |
| 6. USER PROFILE & SETTINGS |  |  |  |  |  |
| Profile editing | Done | Done | N/A | Done | Name, photo, medical info |
| Blood type / medical conditions | --- | Done | N/A | Done | iOS has HIPAA-protected fields |
| Duress code configuration | Done | Done | N/A | Done | Synced to phrase detection |
| Clear word configuration | Done | Done | N/A | Done | Synced to phrase detection |
| Auto-escalation timer | Planned | Planned | Planned | Done | Spec: 5-120min configurable |
| 911 auto-escalation toggle | Planned | Planned | Planned | Done | Spec: NG911 API integration |
| Check-in schedule | Planned | Planned | Planned | Done | Spec: daily/12h/6h/custom |
| Settings screen (toggles) | Done | Done | N/A | Done | Phrase, location, notification toggles |
| Dark mode | Planned | Planned | Planned | Done | Android light-only; iOS light-only |
| 7. EMERGENCY CONTACTS |  |  |  |  |  |
| Contact list (CRUD) | Done | Done | N/A | Done | Add, edit, delete, reorder |
| Priority ordering | --- | Done | N/A | Done | iOS has priority-sorted fetch |
| Relationship types + trust levels | Planned | Planned | N/A | Done | Spec: Family=5, Medical=4, Friend=3 |
| Device contacts import | Done | Done | N/A | Done | READ_CONTACTS / CNContactStore |
| 8. VOLUNTEERING & RESPONDERS |  |  |  |  |  |
| Volunteer enrollment toggle | Done | Done | N/A | Done | Opt in/out as responder |
| Skills/certifications | Done | Done | N/A | Done | 10 skills, radius config |
| Availability schedule | Planned | Planned | N/A | Done | Spec: weekly calendar + instant toggle |
| Response radius slider | Done | Done | N/A | Done | 1-50km configurable |
| Response history + stats | Planned | Done | N/A | Done | iOS has stats; Android needs impl |
| Certification uploads | Planned | Planned | N/A | Done | Spec: PDF/image with tamper hashing |
| Background check consent | Planned | Planned | N/A | Done | Spec: required for vulnerable populations |
| 9. EVIDENCE & MEDIA CAPTURE |  |  |  |  |  |
| Photo capture during incident | Planned | Planned | N/A | Done | Claude Code building submission system |
| Video capture during incident | Planned | Planned | N/A | Done | Needs camera service implementation |
| Audio recording during incident | Planned | Planned | N/A | Done | Microphone permission in place |
| Text / sitrep submission | Planned | Planned | Planned | Done | Part of evidence submission pipeline |
| Survey dispatch + response | Planned | Planned | Hub | Done | SignalR hub methods built in backend |
| Tamper-detection hashing | Planned | Planned | Planned | Done | Spec: chain-of-custody compliance |
| Evidence thumbnail generation | Planned | Planned | Planned | Done | Worker Service processing planned |
| 10. OFFLINE SUPPORT |  |  |  |  |  |
| Network status monitoring | Done | Done | N/A | Done | ConnectivityManager / NWPathMonitor |
| Offline banner UI | --- | Done | N/A | Done | iOS has yellow banner |
| SyncLog queuing | TODO | Done | N/A | Done | Android TODO; iOS fully implemented |
| Background offline flush | --- | Done | N/A | Done | iOS BGProcessingTask with retry |
| SMS fallback (GSM) | Planned | Planned | N/A | Done | Spec: auto-activate when offline |
| BLE mesh communication | Planned | Planned | N/A | Done | Spec: device-to-device offline |
| 11. PERMISSIONS |  |  |  |  |  |
| Permission manager | Done | Done | N/A | Done | Version-aware, all categories |
| Permissions screen UI | Done | Done | N/A | Done | Grant/deny with explanations |
| Progressive permission request | Done | Done | N/A | Done | Ordered sequence on first launch |
| Background services | Done | Done | N/A | Done | 3 foreground services / BGTasks |
| 12. HEALTH & WEARABLES |  |  |  |  |  |
| HealthKit / Health Connect | Planned | Framework | N/A | Done | iOS has permission; needs sensor reads |
| Wearable device management | Planned | Done | N/A | Done | iOS has add/remove/toggle |
| Implicit emergency detection | Planned | Planned | N/A | Done | Spec: fall + HR + no movement |
| Bluetooth integration | Planned | Planned | N/A | Done | Permissions declared; no impl |
| 13. LOGGING & DIAGNOSTICS |  |  |  |  |  |
| Structured logging port (LoggingPort) | Done | Done | Serilog | Done | Port interface + LogEntry model on all 3 platforms |
| WatchLogger facade | Done | Done | N/A | Done | Serilog-style API: logger.information(source, template, props) |
| Mock logging adapter | Done | Done | N/A | Done | In-memory + Logcat/os_log. First-class, permanent |
| Native logging adapter (Room/SwiftData) | Done | Done | N/A | Done | On-device persistence, works offline |
| Firestore log sync adapter | Done | Done | N/A | Done | Batched push to thewatch-logs/{deviceId}/entries |
| Log sync worker (WorkManager/BGTask) | Done | Planned | N/A | Done | Android WorkManager 15min; iOS BGProcessingTask TODO |
| Correlation ID tracking | Done | Done | Done | Done | Links all logs for a single SOS lifecycle |
| Platform enrichment (OS, version, device) | Done | Done | Done | Done | Auto-added to every log entry |
| Local log retention + pruning | Done | Done | N/A | Done | 7-day local, 90-day Firestore |
| Real-time log observation (Flow/Combine) | Done | Done | Planned | Done | For on-device log viewer UI |
| On-device log viewer UI | Planned | Planned | Building | Done | Claude Code building in MAUI; mobile planned |
| Cross-device log pull | Done | Done | Planned | Done | Pull from Firestore collectionGroup query |
| 14. ADVANCED / FUTURE (MOBILE) |  |  |  |  |  |
| Chat / messaging | Planned | Planned | Planned | Planned | Not in V1.0 spec; future feature |
| History screen (event timeline) | Done | Planned | Planned | Done | Android done; iOS needs detail view |
| History PDF export | Planned | Planned | Planned | Done | Spec: tamper-hashed PDF report |
| EULA management + re-accept | Planned | Planned | N/A | Done | Spec: diff summary on update |
| Data export (GDPR Art. 20) | Planned | Planned | Planned | Done | Spec: full data export |
| Account deletion (GDPR Art. 17) | Planned | Planned | Planned | Done | Spec: with 30-day grace |
| Certificate pinning (SPKI) | Planned | Planned | N/A | Done | Spec: TLS chain validation |
| Device integrity (root/jailbreak) | Planned | Planned | N/A | Done | Spec: attestation claim |
| WCAG 2.1 AA compliance | Partial | Partial | Planned | Done | Touch targets done; screen reader partial |
| DSL rule engine integration | Planned | Planned | Planned | Done | TheWatch.DSL deterministic routing |
| 15. MAUI DASHBOARD & ASPIRE (Web) |  |  |  |  |  |
| SignalR real-time hub | N/A | N/A | Done | Done | Milestones, builds, SOS, evidence, surveys |
| Infrastructure health monitoring | N/A | N/A | Done | Done | Mock adapters: Azure, AWS, GCP, GitHub |
| Simulation service | N/A | N/A | Done | Done | SimulationController + SimulationService |
| Build status tracking | N/A | N/A | Done | Done | BuildsController |
| Agent activity tracking | N/A | N/A | Done | Done | AgentsController |
| Milestone / work item mgmt | N/A | N/A | Done | Done | MilestonesController, WorkItemsController |
| Response coordination API | N/A | N/A | Done | Done | ResponseController (full SOS pipeline) |
| Hangfire job dashboard | N/A | N/A | Done | Done | /hangfire (dev only) |
| OpenAPI / Swagger | N/A | N/A | Done | Done | API documentation endpoint |
| CORS + SignalR backplane | N/A | N/A | Done | Done | Redis-backed SignalR |
| MudBlazor DataGrid | N/A | N/A | Building | Done | Claude Code building now |
| Serilog structured logging | N/A | N/A | Building | Done | Claude Code integrating now |
| Feature tracker (Firestore) | N/A | N/A | Building | Done | IFeatureTrackingPort + mock adapter |
| DevWork log viewer | N/A | N/A | Building | Done | Claude Code interaction audit trail |
| DevWork webhooks (GitHub) | N/A | N/A | Building | Done | RabbitMQ-triggered Claude Code |
| Adapter tier switcher | N/A | N/A | Planned | Planned | Toggle mock/native/live per service |
| Database Explorer | N/A | N/A | Planned | Done | Aspire Phase 2 |
| Test Dashboard / orchestrator | N/A | N/A | Planned | Done | Screen-by-screen mobile test runner |
| Deployment pipeline viz | N/A | N/A | Planned | Planned | CI/CD status visualization |
| Claude Code response viewer | N/A | N/A | Planned | Planned | Diff display for AI-generated code |
| Firestore live sync | N/A | N/A | Planned | Planned | Cross-agent feature status sync |
| Google Cloud Functions logs | N/A | N/A | Planned | Planned | Firestore data populating DataGrid |
| Local Azure Functions | N/A | N/A | Done | Done | Response dispatch, escalation, webhooks |

# Architecture Notes

Three-Tier Adapter Pattern: All services use ports-and-adapters (hexagonal architecture). Each port interface in TheWatch.Shared supports three adapter tiers:

Mock - In-memory, log-everything implementations for development and Aspire dashboard. Permanent first-class code.

Native - On-device/on-premise implementations (SQLite, local filesystem, platform APIs). Works without internet.

Live - Cloud service integrations (Twilio, FCM/APNs, Azure Blob, Cosmos DB). Production external-service tier.

Backend Infrastructure (Aspire): SQL Server, PostgreSQL/PostGIS, Redis, Cosmos DB, RabbitMQ, Hangfire, Azure Functions, SignalR hub. All orchestrated via .NET Aspire AppHost with service discovery.

Active AI Agents: Claude Code (Aspire backend, evidence submission system), Cowork (notification/SMS system, feature tracking), Gemini Antigravity (native adapter scaffolding, three-tier architecture).

End of Features Tracker